# Initial Project Planning Template

Date: 17 August 2026 – 25 August 2026

Project Name Food Delivery Analytics: Customer Behaviour & Operational Insights

Maximum Marks: 4 Mark

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Cleaning | USN-1 | As a data analyst, I can collect, understand, and clean the food delivery dataset so that it is ready for Tableau analysis... | 3 | High | Self | 17-Aug-2026 | 18-Aug-2026 |
| Sprint-1 | Tableau Data Preparation | USN-2 | As a data analyst, I can prepare and connect the food delivery dataset to Tableau so that accurate visualizations can be created.. | 2 | High | Self | 17-Aug-2026 | 18-Aug-2026 |
| Sprint-2 | Revenue & Order Analysis | USN-3 | As a food delivery business manager, I can analyze revenue, order value, and order-related metrics so that I can understand overall business performance. | 3 | High | Self | 19-Aug-2026 | 20-Aug-2026 |
| Sprint-2 | Customer Analysis | USN-4 | As a customer analytics manager, I can analyze repeat orders and customer mood so that I can understand customer behaviour and identify retention patterns. | 3 | High | Self | 19-Aug-2026 | 20-Aug-2026 |
| Sprint-3 | Cuisine & Restaurant Analysis | USN-5 | As a business decision-maker, I can compare revenue across cuisines and restaurant types so that I can identify high-performing food categories and business opportunities.. | 3 | Medium | Self | 21-Aug-2026 | 22-Aug-2026 |
| Sprint-3 | Delivery & Rating Analysis. | USN-6 | As a food delivery operations manager, I can analyze delivery time and order volume so that I can identify operational bottlenecks and areas requiring improvement.issues and understand their impact on customer satisfaction.. Tableau so that I can understand how AI usage is changing. | 3 | High | Self | 21-Aug-2026 | 22-Aug-2026 |
| Sprint-4 | Weather & Surge Analysis. | USN-7 | As an operations manager, I can analyze the impact of rain on delivery time and surge fees so that I can understand weather-related operational challenges.. . | 5 | High | Self | 23-Aug-2026 | 24-Aug-2026 |
| Sprint-4 | Tableau Dashboard Development. | USN-8 | As a stakeholder, I can view an interactive Tableau dashboard containing KPIs, charts, filters, and insights so that I can easily understand customer behaviour, revenue, and operational performance. | 3 | High | Self | 23-Aug-2026 | 25-Aug-2026 |
| Sprint-4 | Testing, Insights & Reporting. |  | As a stakeholder, I can review accurate findings, insights, and recommendations from the Tableau analysis so that I can make informed decisions about customer retention, revenue, and delivery operations.. | 3 | High | Self | 23-Aug-2026 | 25-Aug-2026 |